AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 1

ATTACHMENT TO AIA DOCUMENT A101-2017, Standard Form of Agreement Between Owner and Contractor

The provisions of this Attachment shall delete, modify and supplement the provisions contained in the “Standard Form of Agreement Between Owner and Contractor,” AIA Document A101-2017 Edition.  The provisions contained in this attachment shall supersede any conflicting provisions of the AIA Document. The term "Agency", as used in this Attachment, shall mean the United States of America, acting through the United States Department of Agriculture.

ARTICLE 3, DATE OF COMMENCEMENT AND SUBSTANTIAL COMPLETION

Delete paragraph 3.1 and associated option boxes in their entirety and replace with the following:

3.1 The date of commencement shall be contained in the Notice to Proceed.

Replace subparagraph 3.3.3 with the following:

3.3.3 If the work is not substantially complete on or before this date, or within this period of time, or extension thereof granted by the Owner, damage will be sustained by the Owner and that it is and will be impracticable and extremely difficult to fix the actual damage which the Owner will sustain in the event of and by reason of such delays.  The Contractor shall pay to the Owner liquidated damages in the sum of $ _____________ for each calendar day of delay.  Any sums that may be due the Owner as liquidated damages may be deducted from any monies due or to become due the Contractor under the Contract or may be collected from the Contractor's surety.

ARTICLE 5, PAYMENTS

Add the following after the words "Payment issued by the Architect” in subparagraph 5.1.1: "using AIA Document G702, 'Application and Certificate for Payment,' or Form RD 1924-18, 'Partial Payment Estimate'”.

Add the following to the end of subparagraph 5.1.1: “Agency concurrence is required on all Applications of Payment before payment is made”.

Insert "ten" and "10" in the appropriate spaces in subparagraph 5.1.3.

Delete the following from subparagraph 5.1.6.1, clause.2: “or, if approved in advance by the Owner, suitably stored off the site at a location agreed upon in writing”

(00-00-00)  PN 000

AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 2

Add subparagraph 5.1.6.3 as follows:

5.1.6.3 The Owner and the Contractor shall agree upon a mutually acceptable procedure for review and approval of payments to Subcontractors. Except with the Owner’s prior approval, payments to Subcontractors shall be subject to retention of not less than ten percent (10%). The Contractor shall execute subcontracts in accordance with those agreements.

Add subparagraph 5.1.6.4 as follows:

5.1.6.4 If the Owner's auditors report the Cost of the Work as substantiated by the Contractor’s final accounting to be less than claimed by the Contractor, the Contractor shall not be entitled to request mediation of the disputed amount without seeking an initial decision pursuant to Section 15.2 of A201-2017 unless the Owner specifically authorizes such action in writing.  If such action has been authorized by the Owner, the Contractor may make a request for mediation within 30 days after the Contractor's receipt of a copy of the Architect's final Certificate for Payment.

Insert the following retainage description and clauses in subparagraph 5.1.7.1:

Per RD Regulations, all construction contracts shall contain adequate provisions for retainage.  No payments will be made that would deplete the retainage nor place in escrow any funds that are required for retainage nor invest the retainage for the benefit of the contractor.  The retainage shall not be less than an amount equal to 10% of an approved partial payment estimate until 50% of the work has been completed.  If the job is proceeding satisfactorily at 50% completion, further partial payments shall be made in full, however, previously retained amounts shall not be paid until construction is substantially complete.  Additional amounts may be retained if the job is not proceeding satisfactorily, but in no event shall the total retainage be more than 10% of the value of the work completed. Alternate industry-standard retainage proposals may be considered by RD when:

.1 The retainage proposal is mandated by the State in which the project is located.

.2 The retainage proposal does not add risk to the applicant and the Agency.

Delete the following from subparagraph 5.1.9:

“Except with the Owner’s prior approval,”

AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 3

Add subparagraph 5.2.3 as follows:

5.2.3 Amounts withheld from the final payment to cover any incomplete Work are not considered retainage and shall not be paid to the Construction Manager until the work is completed and accepted by the Owner. Such withholdings shall not be less than 150% of the estimated cost to complete the Work.

Insert “1% per month” and “12% per year” in the appropriate spaces in paragraph 5.3.

ARTICLE 7, TERMINATION OR SUSPENSION

Insert the words "as mutually agreed" after "Owner shall pay the Contractor" in subparagraph 7.1.1.

ARTICLE 8, MISCELLANEOUS PROVISIONS

Add the following after the words “Exhibit A,” in subparagraph 8.5.2: “AIA Document A201-2017,”.

Add the following subparagraphs and clauses to paragraph 8.7:

8.7.1 This agreement and any amendments to this agreement shall not be in full force and effect until concurred with in writing by a duly authorized representative of the Agency. The concurrence so evidenced by the Agency shall in no way commit the Agency to render financial assistance to the Owner and is without liability to the Agency for any payment thereunder, but in the event such assistance is provided, the concurrence shall signify that the provisions of this Agreement and any amendments to this Agreement are consistent with Agency requirements.

8.7.2 Build America, Buy America Act

Domestic Preference Requirements for Federal Financial Assistance to Non-Federal Entities. Federal Financial Assistance to Non-Federal Entities, defined pursuant to 2 CFR 200.1 as any State, local government, Indian tribe, Institution of Higher Education, or nonprofit organization, shall be governed by the requirements of Section 70914 of the Build America, Buy America Act (BABAA), under Title IX of the Infrastructure Investment and Jobs Act, Pub. L. 177-58. Any requests for waiver of these requirements must be submitted pursuant to USDA’s guidance available online at USDA's Build America Buy America website.

(00-00-00)  PN 000

AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 4

8.7.2.1 This agreement is for services related to a project that is subject to the Build America, Buy America Act (BABAA) requirements under Title IX of the Infrastructure Investment and Jobs Act (“IIJA”), Pub. L. 177-58. Absent an approved waiver, all iron, steel, manufactured products, and construction materials used in this project must be produced in the United States, as further outlined by the Office of Management and Budget’s Memorandum M-22-11, Initial Implementation Guidance on Application of Buy America Preference in Federal Financial Assistance Programs for Infrastructure, April 18,2022.

8.7.2.2 The Contractor shall be responsible for:

.1 Providing opinions of costs and revisions thereof that reflect compliance with BABAA requirements.

.2 Providing only those construction materials or manufactured products that meet BABAA requirements. Installation of materials or products that are not compliant with BABAA requirements shall be considered defective work.

.3 Including manufacturer’s certification for BABAA requirements with all applicable submittals. If a specific manufacturer is used in the bidding, a statement that the manufacturer will comply with BABAA requirements must be included with the bid submission. Contractor shall comply with BABAA requirements, including coordination with manufacturers, distributors, and suppliers to correct deficiencies in any BABAA documentation.

.4 Providing manufacturer’s certification for BABAA requirements with any change order for any new construction materials or manufactured products required by the change.

.5 Certifying by submitting an application for payment, based in whole or in part on furnishing construction materials or manufactured products; that such materials and products, to the Contractor’s knowledge, are compliant with BABAA requirements.

AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 5

.6 Ensuring that the Architect / Engineer has been provided an approved manufacturer’s certification or waiver prior to items being delivered to the project site.

.7 Certifying upon completion that all work and materials are in compliance with BABAA requirements.

ARTICLE 9, ENUMERATION OF CONTRACT DOCUMENTS

The following documents should be referenced, if applicable; in paragraph 9.1, clause .9:

Idaho RD Attachment 8 to the Standard Form of Agreement Between Owner and Contractor (this Attachment)

Idaho RD Attachment 9 to the General Conditions of the Contract for Construction

Invitation for Bids

Instructions to Bidders, AIA A701-2018

Idaho RD Attachment 7 to the Instructions to Bidders

Bid Form (Idaho RD Attachment 6)

Bid Bond (AIA A310)

Performance and Payment Bonds (AIA A312)

(00-00-00)  PN 000

AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 6

PAGE 8, OWNER AND CONTRACTOR SIGNATURE PAGE

Delete the signature block and replace with the following:

IN WITNESS WHEREOF, the parties hereto have executed, or caused to be executed by their duly authorized officials, this Agreement in duplicate on the respective dates indicated below:

OWNER:

ATTEST: _____________________        By _______________________________

Type Name ___________________        Type Name ________________________

Title _______________________        Title ____________________________

Date ________________________        Date _____________________________

CONTRACTOR:

ATTEST: _____________________        By _______________________________

Type Name ___________________        Type Name ________________________

Title _______________________        Title ____________________________

Date ________________________        Date _____________________________

AGENCY CONCURRENCE:

By ________________________________

Type Name _________________________

Title _____________________________

Date ______________________________

The concurrence so evidenced by the Agency shall in no way commit the Agency to render financial assistance to the Owner and is without liability to the Agency for any payment hereunder, but in the event such assistance is provided, the concurrence shall signify the provisions of this Agreement are consistent with Agency requirements.

o0o

AIA A101-2017 Owner Contractor Agreement

Idaho RD Attachment 8

Page 7

EXHIBIT GC-A

Certificate of Owner’s Attorney

I, the undersigned, ___________________________________, the duly authorized and acting legal representative of________________________________________, do hereby certify as follows:

I have examined the attached Contract(s) and performance and payment bond(s) and the manner of execution thereof, and I am of the opinion that each of the aforesaid agreements is adequate and has been duly executed by the proper parties thereto acting through their duly authorized representatives; that said representatives have full power and authority to execute said agreements on behalf of the respective parties named thereon; and that the foregoing agreements constitute valid and legally binding obligations upon the parties executing the same in accordance with the terms, conditions, and provisions thereof.

________________________________________________

Signature

Date: ____________________________

o0o