Construction Manager as Advisor (CMa) may be used with specific, prior written concurrence from USDA-Rural Development (RD).  Concurrence will be provided in accordance with the Administrative Notice titled “Design/Build and Construction Management Proposal for Community Facilities Projects”.

All contracting method projects must comply with the RD requirements for “maximum open and free competition.”  All procurement transactions, regardless of whether by sealed bids or by negotiation, and without regard to dollar value, shall be conducted in a manner that provides maximum open and free competition. Procurement procedures shall not restrict or eliminate competition. Examples of what are considered to be restrictive of competition include, but are not limited to: placing unreasonable requirements on firms in order for them to qualify to do business, using location of the firm in the selection criteria, noncompetitive practices between firms, organizational conflicts of interest and unnecessary experience and bonding requirements.

RD has specific documents for both the Architect and CMa.  The steps needed to seek concurrence along with the required documents are attached or identified in this document.

STEP 1 - Steps for selecting an Architect:

If an Architect has been selected, provide a summary of the selection process.  The summary should include:  a) list of firms contacted, b) list of firms selected for interviews and c) a statement on why the firm was chosen over the other firms.  If several firms were not evaluated, explain why in detail.

Or

If an Architect has not been selected, seek out at least three Architect firms and request qualifications.  Interview several firms and submit the following to RD to review:  a) list of firms contacted, b) list of firms selected for interviews and c) a statement on why the firm selected was chosen over the other firms.

The Iowa RD approved Architect Agreement for use with a CMa is AIA Document B132-2009, “Standard Form of Agreement Between Owner and Architect” and RD Attachment (attached as Appendix D)

STEP 2 - Steps for selecting a CMa:

Prepare a Request for Proposal (RFP) and Scoresheet to rank the proposals.  A sample RFP is included in this document.  The Owner will send the RFP directly to CMa firms.  The list of firms directly contacted will be included in the documentation to RD. Multiple firms must be contacted.

After the proposals are received, the CMa selection committee will review all proposals and select the best firms to interview.

Interview the best firms, complete the Scoresheet and make a recommendation to select a firm.

If the selected firm fees are above other qualified firms’ fees, including firms not selected for an interview, provide a detailed explanation explaining the benefit of the selected firm over all the other qualified firms.

STEP 3 - Documentation to submit to RD for review and concurrence of a CMa:

The Owner will prepare the CMa request addressing items A-F below.  All of this information must be submitted in one package to RD, preferably by email.  RD will review the request for completeness and submit it to the RD National Office for review and concurrence.  The review process may take several weeks to complete.

- The Owner shall submit a written request to use a CMa with a description of the proposed method to RD.  The request shall document why this method is advantageous to the Owner and RD.

B)  Documentation of selection process of the selected Architect and CMa, see items in Steps 1 & 2 above.

C) Provide a detailing listing and estimated cost for the entire project which includes Construction, Architect, CMa, Environmental, Equipment, Furnishings, Land/Rights, Legal; Professional fees, and all other costs to complete the project and are necessary to properly operate the facility.

Architect fees: Provide a summary of the proposed Architect fees.  Fees should not be based as a percent of the work, instead fees can be a lump sum or a cost not to exceed amount.  Show Basic Services 11.1, Additional Services 11.2, and Reimbursable expenses 11.10. A full copy of the Architect Agreement is not required at this time.

CMa fees:  Provide a summary of the selected CMa fees as lump sum or cost not to exceed amounts for these four areas: Preconstruction services, Personnel, Fee (profit and overhead), and General Conditions and Reimbursables.  A full copy of the CMa Agreement is not needed at this time.

D) Explain or define how inspection services will be performed.  Detail what the Architect and CMa will do, and explain third party inspector(s) roles.  Provide a sample listing of stage and component inspections and who is proposed to complete the inspections.  A sample inspection list is provide in this document.

E) Provide a Preliminary Architectural Report prepared in accordance with Guide 6 of RD Instructions 1942-A.

F) Provide an Owner's attorney's opinion and comments regarding the legal adequacy of the proposed Contract Documents and evidence that the Owner has the legal authority to enter into and fulfill the contract.

After the RD National Office concurs in the CMa process, RD will provide a written concurrence to the Owner.  If you have any questions on the process, please contact the RD Area Specialist.

Note on inspections:

RD requires full time inspection on all projects by independent parties from the Contractor performing the work.  RD requires that qualified people perform the inspections/observations.  RD will review the resumes and concur in all inspectors.  In order to adequately review the Architect and CMa Agreements, RD needs to understand the role of both during the construction phase.  The Architect will be performing some of the inspections/observations and some of the inspections will be completed by the CMa or 3rd party independent firms.  We request that the Architect develop a list of systems to be inspected and a suggested list of who will be doing the inspections.  Attached is an example of a previous RD hospital project.

The Architect Agreement requires the Architect to attend monthly progress meetings as part of Basic Services.  RD will not concur in this as the only inspections/observations the Architect preforms.

Grading and Site Prep Inspections - XXX Consultants, Inc.

Grading and Excavation Operations

Fill and Backfill Placement, daily

Earthwork Compaction and Subgrades Inspection and Testing, daily during placement.

Verification of Soil Bearing Capacities

Structural Steel Inspections - YYY Consultants, Inc.  Weekly, as needed.

Material Verification of Steel Deck

Metal Deck Weld Inspection

High Strength Bolting Connections within the Roof Framing

Brace Frame Welded Connections

Joist End Bearing Field welded Connections

Steel Frame Inspection – BBB Engineers

Concrete Testing - XXX Consultants, Inc.  Daily, during all pours.

Reinforcing Steel Inspections of slabs, concrete walls and grade beams

Verification of Concrete Placement and Method

Testing of Concrete Samples for Strength, Slump, and Air Content

Moisture Testing of Concrete by Barrier One or Equal Firm

Interior Metal Framing, Drywall, Casework, Flooring and Interior Finishes – Architect

Periodic Site Visits (weekly inspections during peak construction periods) and Final Inspections - conformance to specifications and approved submittals

Exterior Skin, and Roofing – Architect

Periodic Site Visits and Final Inspections - conformance to specifications and approved submittals

Plumbing and Mechanical – VVV Engineers and Commissioning Firm to be determined.  Inspections prior to covering up; when testing by other occurs.

Periodic Site Visits and Final Inspection

Conformance to specifications and approved submittals

Commissioning HVAC Systems by Independent Commissioning Firm TBD

- Minimal VAV's tested, air handlers, and test and balance report

Water Sample Testing and Report– Independent Co. TBD

Backflow Certification – Independent Co. TBD

Medical Gas Certification – MMM Medical or Independent Co. TBD

Boiler Inspection Report – State of Iowa

Fire Sprinkler Testing – Firm TBD

Ansul System inspection - Independent Co. TBD

Electrical – ZZZ Engineers, State Inspections, and Firms to Be Determined.  Inspections times____

Periodic Site Visits and Final Inspection

Conformance to specifications and approved submittals

Nurse Call Testing/inspection Report– Firm TBD

Generator Test Report – Firm TBD

Automatic Transfer Switch Test Report – Firm TBD

Grounding Testing –Firm TBD

State of Iowa Inspections

Miscellaneous Inspections

Iowa Food Establishment Inspection – State of Iowa

Life Safety inspection – State of Iowa Fire Marshal

Physicists Inspection of Lead Shielding – Hospital's Physicists

RF and Magnetic Shielding Test Report – Firm TBD

RD Instruction 1942-A

RD IA Attachment for AIA B132-2009

Page 1 of 5

The standard Architect Agreement form to use is AIA B132-2009, Standard Form of Agreement Between Owner and Architect, Construction Manager as Advisor Edition.

Notes:  RD does not allow fees to be shown as a percent, a lump sum amount must be shown.

RD does not allow a limit of liability clause to be added.

The following 5 pages are RD required modifications the AIA document.  These modifications can be attached to or typed directly into the AIA document.

Attach forms AD-1048 and RD 1940-Q to the Agreement.

RD Attachment to AIA Document B132-2009, Standard Form of Agreement Between Owner and Architect, Construction Manager as Advisor Edition.

The provisions of this Attachment shall delete, modify and supplement the provisions contained in the "Standard Form of Agreement Between Owner and Architect, Construction Manager as Advisor Edition” AIA Document B132-2009.  The provisions contained in this Attachment will supersede any conflicting provisions of the AIA Document.  The term "Agency,” as used in this Attachment, shall mean the United States of America, acting through the United States Department of Agriculture.

ARTICLE 3,  SCOPE OF ARCHITECT’S BASIC SERVICES

Add the words "and concurrence by the Agency" after “Owner’s approval" in subparagraph 3.2.5, subparagraph 3.2.7, subparagraph 3.3.1, subparagraph 3.3.3, subparagraph 3.4.1 and subparagraph 3.4.5.

Subparagraph 3.2.6: in the first sentence, add the words “the Agency” after the word “Owner.”  In the second sentence, add the words “Owner, representatives of the Agency and other interested parties as may be reasonable necessary” after the words “Construction Manager.”

3.4  CONSTRUCTION DOCUMENTS PHASE SERVICES

3.4.6  The Architect shall certify in writing, to the best of the Architect's knowledge, information and belief, that the Drawings and Specifications are in conformance with the applicable development standard, as defined in Agency regulations furnished by the Owner under subparagraph 5.1.

3.4.7  Prior to advertisement for bids, the Architect shall provide_____sets of Construction Documents for use by the Owner, the Agency and the appropriate Federal, State and local agencies from whom approval of the Project must be obtained.  The reproduction cost of such Construction Documents shall be included in the compensation paid to the Architect, not withstanding subparagraph 11.8.  The Owner shall obtain Agency concurrence with the Construction Documents, estimated Project costs, and authorization to proceed in writing prior to advertisement for bids.

3.6  CONSTRUCTION PHASE SERVICES

Add the following to subparagraph 3.6.1.1 after the words "Contract for Construction": "and the conditions of RD-IA Attachment for AIA A232-2009.”

Delete the first sentence of subparagraph 3.6.1.2 and substitute the following:

RD Instruction 1942-A

RD IA Attachment for AIA B132-2009

Page 2

3.6.1.2  The Architect shall be a representative of and shall advise and consult with the Owner and Construction Manager during construction until final payment to the Contractor is paid, and at the Owner's direction during the period of correction of the Work described in the Contract for Construction.  The Architect shall furnish architectural services and consultations necessary to correct minor construction defects encountered during such correction period.  The Architect shall assist the Owner in performing a review of the Project during the 11th month after the date of substantial completion.  Such services shall be furnished without additional charge except for travel and subsistence costs.

Delete the following words from subparagraph 3.6.1.3 after the word, "terminates":  "on the date the Architect issues the final Certificate for Payment" and substitute the words "at the expiration of the period of correction of the Work described in the Contract for Construction."

Add the following subparagraph to paragraph 3.6.1:

3.6.1.4  Upon award of the construction contract, the Architect shall furnish to the Owner _______ sets of Construction Contract Documents for execution.  The costs of these sets shall be included in the compensation to the Architect notwithstanding subparagraph 11.8.

3.6.1.5  The Architect shall participate in the Preconstruction Conference and shall advise and consult with the Owner and the Agency.

Add to subparagraph 3.6.2.1 following the first sentence, “Such visits to the site shall be documented in writing on inspection report forms acceptable to the Owner, Construction Manager and the Agency.  Copies shall be furnished to the Owner, Construction Manager and the Agency.”

Add the following subparagraph to paragraph 3.6.2:

3.6.2.6  The Architect shall advise the Owner, Construction Manager and the Agency of required tests and inspections.

Add the following subparagraph to paragraph 3.6.3:

3.6.3.5  The Architect shall obtain Agency concurrence on all Certificates of Payment before payment is made.

Modify subparagraph 3.6.5.2 as follows:  Add the following to the end of the subparagraph:  “Preparation of Change Orders which do not substantially affect the Project shall be included in the compensation computed in paragraph 11.1.  The Owner, with the assistance of the Construction Manager, shall obtain Agency concurrence in writing for all change orders prior to the performance of the Work.”

RD Instruction 1942-A

RD IA Attachment for AIA B132-2009

Page 3

Delete subparagraph 3.6.6.1, and substitute the following:

3.6.6.1 The Architect assisted by the Construction Manager shall conduct an inspection prior to the issuance of the Certificate of Substantial Completion and shall submit a written report of work to be completed to the Owner, the Agency and the Construction Manager prior to final acceptance.  The Architect shall notify the Agency about inspection allowing reasonable time for the Agency's representative to attend.  Such services shall be coordinated with the Agency.  Prior to submitting the final Certificate for Payment, the Architect shall, assisted by the Construction Manager; 1) conduct an inspection to determine compliance with the requirements of the Contract Documents, and 2) receive and review written warranties and related documents required by the Contract Documents and assembled by the Construction Manager.

ARTICLE 4, ADDITIONAL SERVICES

Insert the word “Architect” under the heading “Responsibility” for line items 4.1.15 in the chart.

Add the following subparagraphs to paragraph 4.2 below the chart:

4.2.1  The selection and compensation of the Project Representative shall be concurred in by the Agency.

4.2.2  _____ sets of Record Drawings shall be provided to the Owner.  The costs of these sets shall be included in the compensation to the Architect not withstanding Subparagraph 11.8.

Delete items .3 and .6 from paragraph 4.3.2.

ARTICLE 5,  OWNER’S RESPONSIBILITIES

Add the following subparagraph to Article 5:

5.15  Owner shall provide Agency design and construction document regulations and guides to the Architect, upon request.  The Owner shall provide information on requirements and procedures of the Agency.

ARTICLE 6,  COST OF THE WORK

Add the following paragraph to Article 6:

6.8  The Architect shall consult with the Agency Architect or Engineer about the Agency’s requirements and procedures.

ARTICLE 8,  CLAIMS AND DISPUTES

Delete the words "unless the parties mutually agree otherwise" and substitute the words "if the parties mutually agree" in the first sentence of subparagraph 8.3.1.

RD Instruction 1942-A

RD IA Attachment for AIA B132-2009

Page 4

ARTICLE 9,   TERMINATION OR SUSPENSION

Delete the second sentence in subparagraph 9.2 and substitute the following:

When the Project is resumed, the Architect's compensation may be equitably adjusted, as mutually agreed, to provide for expenses incurred in the interruption and resumption of the Architect's services.

Insert the words "as mutually agreed" after "Termination Expenses" in subparagraph 9.7.

ARTICLE 10,  MISCELLANEOUS PROVISIONS

Add the following subparagraphs:

10.9  This Agreement and any amendments to this Agreement shall not be in full force and effect until concurred with in writing by the Agency State Director or the State Director's delegate.  Such concurrence shall be evidenced by the signature of such a representative of the Agency in the space provided at the end of this Agreement.

10.10  If applicable, the Architect shall comply with section 319 of Public Law 101-121, as supplemented by the Department of Agriculture regulations (7 CFR part 3018).  This statute pertains to restrictions on lobbying and applies to the recipients of contracts and subcontracts that exceed $100,000 at any tier under a Federal loan that exceeds $150,000 or a Federal grant that exceeds $100,000.  If applicable, the Architect must complete a certification form on lobbying activities related to a specific Federal loan or grant that is a funding source for this Contract.  The certification and disclosure forms shall be provided by the Owner. Form AD-1048.

10.11:  The Architect agrees to abide by the requirements under Executive Order 12549, which pertains to the debarment or suspension of a person from participating in a Federal program or activity.  If the total compensation described in Article 1.5 exceeds $25,000, the Architect shall complete the relevant certification form provided by the Owner.

Form 1940-Q.

ARTICLE 11,	COMPENSATION

Add the words "or representatives of the United States of America" after the words "Owner" in subparagraph 11.10.4.

Add the following subparagraph to paragraph 11.10:

11.10.5  The Architect shall provide a detailed cost estimate for Reimbursable Expenses as defined in subparagraph 11.8., which shall be attached and made a part of this Agreement.  The cost estimate must be approved in writing by the Owner and shall be concurred with in writing by the Agency before the services are rendered.  The billings for reimbursable services shall not exceed the budgeted amount without prior approval of the Owner with the concurrence of the Agency.  The Agency may not concur in requests for payments which exceed the budgeted amount unless it is established that funds are available for such expenditures.

RD Instruction 1942-A

RD IA Attachment for AIA B132-2009

Page 5

ARTICLE 12,  SPECIAL TERMS AND CONDITIONS

Add the following subparagraph 12.1:

12.1  This Agreement is modified and supplemented by RD-IA Attachment for AIA B132-2009 (select one: incorporated / attached).

ARTICLE 13,  SCOPE OF THE AGREEMENT

Delete the word "both" from the end of the second sentence in subparagraph 13.1 and conclude the sentence with "Owner, Architect and Agency".

SIGNATURE BLOCK:

Delete the signature block on page 18 of this Agreement and substitute the following:

IN WITNESS WHEREOF, the parties hereto have executed, or caused to be executed by their duly authorized officials, this Agreement in duplicate on the respective dates indicated below.

OWNER:	ATTEST By:

Print Name 		Print Name

Title		Title

Date 		Date

ARCHITECT:	ATTEST By:

Print Name 		Print Name

Title		Title

Date		Date

The United States of America, as potential lender or insurer of funds to defray the costs of this agreement and without liability for any payments thereunder, hereby concurs in the form, content and the execution of this agreement.

U.S. Department of Agriculture

Rural Development

Rural Housing Service

AGENCY CONCURRENCE By:

Print Name

Title

Date

Request for Proposal

Construction Manager as Advisor

May be modified to fit specific project needs.

- executive summary

ABC is requesting proposals for Construction Manager as Advisor (CMa).  The request for proposal is part of a competitive selection process to engage a CMa firm to provide services for the construction of XXXXX.

ABC has procured the services of Architect to provide professional services for the design of this project. A copy of the most recent floor plan, and preliminary site plan are included as Attachment A.

ABC has (submitted an application for) (or secured) funding this project with the USDA-Rural Development. Commencement of this project is dependent on the timing of securing financing. Owner is hopeful for a construction start date of XXXX.

- Owner

Owners name.

- PROJECT LOCATION

XXXX

- Scope of project

XXXX

- project delivery method

It is intended that this project will be delivered using a CMa.  The form of contract for CMa Services will be C132-2009, Standard Form of Agreement Between Owner and Construction Manager as Advisor with USDA Rural Development attachment to AIA C132 (Appendix B).

The selected CMa firm will NOT be allowed to perform any of the construction work.

- project schedule milestones

- Send Out RFP for CMa Services				XX

- Proposals for CMa Services Due				XX

- Selection Committee Interviews				XX*

- Notification of Selected CMa firm				XX Contingent **

*	Please reserve your calendar accordingly. It is a requirement that the key members of the team and the Project Superintendent be present at the interview.

**   USDA Rural Development requests the CMa Agreement not be executed until after RD has concurred in the use of a CMa.

- scope of services

The CMa along with Owner and Architect will be a critical member of the project team. It is expected that the CMa provide input on constructability, quality of materials, schedule, and cost prior to the completion of the design documents.

The following is a discussion if any CMa firm has worked with the Owner on this specific project and is planning to submit a proposal.

CM firms develop relationships in the course of their business practices. Repeat projects is the reward for past successful endeavors.  The RD does not want to prevent that relationship.  However on government funded projects all CM firms should have an equal opportunity to be considered for the project.  To do this the Owner needs to create a properly detailed RFP that describes the project and describes the selection process/criteria and any past involvement that other CM firms have had on this specific project with the Owner.  Therefore if the Owner has had a CM firm work specifically on this project the information generated by this CM firm needs to be shared with others in this RFP.  To do this the RFP must state the name of the CM firm and what was done.  Here is an example:

XYZ was asked to develop a scoping cost estimate to assist the owner with a project feasibility study. XYZ developed a scoping cost estimate based on past experience with similar projects and generic high level discussions with the owner. The cost estimate is attached as Appendix A.

- Request for Information

To properly evaluate each CMa firm please provide the following information using this outline as a template for your responses.  If additional information is submitted, please include it separately from your official proposal.  The Owner needs ______ hard copies of the proposal and email a PDF copy to __________________

Section 1.0

Background Information

- Company profile.

- Company capacity and projected volume of work.

- List company’s total construction dollar volume, over past 3 years, by year.

- Company philosophy and core values.

- Company mission statement.

Section 2.0

Experience and Qualifications

- Provide five (5) profiles of projects your company has completed that are of similar size and complexity, where your company was the CMa.  NOTE: Do not include multiple phase projects without noting size and scope of each phase.

CMa firms must have experience in successfully completing a project that is similar in size and complexity to that of a XXXXXX.

  - Brief description of project and photo

  - Size, e.g. square feet and scope

  - Original contract construction costs and final contract construction costs

  - Project delivery method

  - Names and positions of CM firms key staff on the project

  - Owner and contact information

  - Completion date

  - Architect/Engineer of record

- Describe your experience and knowledge of Iowa contractors, and the contractor market specific to this project area.

- Describe your company’s experience in working with state and local review agencies applicable to this project.

Section 3.0

Office/Corporate Structure

- Provide a corporate organizational chart for your company, inclusive of any parent companies.

- List number of Project Managers and Principals.

Section 4.0

Project Team

- How will your firm propose to structure the project team to ensure a successful project?

- Provide a detailed project specific organizational chart indicating titles and responsibilities.  Address such for both pre-construction and construction phase services.

- Include a resume and references for each specific individual that will be working on the project.

Section 5.0

Company Differentiation and Management of the Process

- Describe how your company will manage the design and construction process, including how pro-active and participative your firm will be during the programming, schematic design, design development phase, and construction of the project.  Use the following items as an outline for you responses.

  - Programming and preliminary design.

  - Preconstruction Phase:

- Explain what Value Engineering services your firm can provide.

- Describe what your firm does when reviewing plans for constructability.

- Estimate the number of Prime Contractors, discuss how your firm will assist the Architect in developing the Divisions of Work in the Contract Documents, and how you will minimize conflicts in Divisions.

- Explain how detailed and accurate your schedules and cost projections are at the project stages of SD and DD – 50% - 75%, and final construction documents.

  - Discuss your Bidding strategy, and how many prime contracts estimated.  If more than 5 explain why in detail.

  - Construction Phase.  Discuss how your firm will coordinate the activities of the Prime Contractors in the following areas:

- Pay Requests.

- Change Orders.

- Schedule Management.

- General Construction.

- Safety program review.

- Performance of work by Contractors.  Discuss your preferred method for detail inspections of the work using your own staff or others, and how you coordinate the inspections.

  - Discuss your Project Close-Out and Start-Up strategy.

  - Discuss any additional services your firm can provide.

Section 6.0

## Insurance

- Indicate your insurance coverage limits.

- Provide your current and historic (3 prior years) experience modifier rating for your Workers Compensation program.

- Provide your current and historic (3 prior years) general liability insurance cost on a

cost/$ Thousand basis.

Section 7.0

Litigation

- Has your organization been involved in litigation within the past five years? If so, please describe and note the disposition of all cases.

Section 8.0

Construction Schedule

- Develop and submit a proposed construction schedule based off the aforementioned information.

Section 9.0

Address these general questions:

(add other questions here and remove this note)

Section 10.0

Fee Proposal

- USDA-RD generally limits the total costs of services paid to the CMa to 2- 4% of the cost of construction.  The costs of services paid to the CMa include pre-construction services, insurance, reimbursables, General Conditions, CMa personnel, indirect costs, and profit and overhead fees.  Costs of services above this level can be approved by USDA-RD depending on the scope of work and complexity of the project.  Provide your costs in the following format:

Pre-Construction Services:

a.  Your cost for pre-construction services with a cost not to exceed. Lump sum amount.  Your pre-construction reimbursable itemized expenses stated as a total not-to-exceed cost.

b.  Provide specific costs of “value engineering” contributions your firm can provide or arrange for.  Some value engineering services can be shown as additional services depending on extent of services identify and list these separately.

Construction Services:

Clearly define and itemize all of your cost of services as follows:

c.  CMa personnel cost as a Not-To-Exceed cost.

d.  Identify the number of personnel and positions budgeted for this Project (Full Time and Part Time), and hourly rate for each.

e.  CMa Fee (Profit and Overhead).  The CMa fee for Profit and Overhead shall be a fixed lump sum amount.  The fee cannot be a percent of construction costs.  The CMa fee can be based on the Work performed by the CMa. The fee must be a lump sum or a cost not to exceed.

f.  Reimbursable costs.  Provide a list and costs of items and services that your firm will provide.  General labor costs that do not involve construction such as daily cleanup labor or temporary fencing installation, office trailer rental, cell phones, fax, vehicle costs, or equipment that your firm will provide and charge for.  Do not include pass through costs such as dumpsters, rock for temporary drives, toilets, or items that you will rent or purchase from outside your firm and charge to the project.  The CMa is not allowed to construct any of the permanent project.

- Interviews

The CMa selection committee will include board members, administrative team members, and the Architect.  The selection committee will review the proposals and select the most qualified firms to interview.  The interviews will be scheduled for the week of XXXX.

Note:  RD requires the applicant to interview at least 2 firms.  Remove this note

ATTACHMENTS:

Appendix A:  Project information.

Appendix B:  RD Attachment to AIA Document C132-2009, Standard Form of Agreement Between Owner and Construction Manager as Advisor.

Appendix C:  RD Attachment to AIA Document A232-2009, General Conditions of the Contract for Construction, Construction Manager as Advisor Edition.

Appendix D:  RD Attachment to AIA Document A132-2009, Standard Form of Agreement Between Owner and Contractor, Construction Manager as Advisor Edition.

Appendix E:  RD Instruction 194O-Q, Exhibit A-I.

Appendix F:  Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion - Lower Tier Covered Transactions, AD-1048.

Appendix G:  CMa Index for Construction Contracts.

This is a sample score sheet. Each project will develop its own point system based on the specifics of the project.  Location of the firm should not be a consideration.

The owner is not required to include this score sheet with the RFP or share the scores with the CMa firms.

| CMa Score Sheet |  |  |  |
| --- | --- | --- | --- |
| These are the questions in Section H of the RFP | RFP Item No. | Maximum Points per Category | Points Awarded to CMa |
| Background Information | 1 |  |  |
| Experience and Qualifications | 2 |  |  |
| Principal Office & Structure | 3 |  |  |
| Project Team | 4 |  |  |
| Management Process | 5 |  |  |
| Value Engineering & Constructability Services | 5a |  |  |
| Insurance | 6 |  |  |
| Litigation | 7 |  |  |
| Construction Schedule | 8 |  |  |
| Owner Questions | 9 |  |  |
| Preconstruction Service Fee | 10a |  |  |
| Value Engineering Services | 10b |  |  |
| CM Personnel Cost | 10c |  |  |
| Number of People Full Time= Part Time= | 10d |  |  |
| CM Fees Profit & Overhead | 10e |  |  |
| Reimbursable Cost | 10f |  |  |
| Total CM Fees (a-f) | 10 |  |  |
| Interview | I |  |  |
| Score |  | 100 |  |

Appendix A:  Project information

Appendix B

RD Attachment to AIA Document C132-2009, Standard Form of Agreement Between Owner and Construction Manager as Advisor.

9/4/2015

ATTACHMENT TO AIA DOCUMENT C132-2009, Standard Form of Agreement Between Owner and Construction Manager as Advisor

The provisions of this Attachment shall delete, modify and supplement the provisions contained in the "Standard Form of Agreement Between Owner and Construction Manager as Advisor” AIA Document C132-2009.  The provisions contained in this Attachment will supersede any conflicting provisions of the AIA Document.  The term "Agency,” as used in this Attachment, shall mean the United States of America, acting through the United States Department of Agriculture.

ARTICLE 3, SCOPE OF CONSTRUCTION MANAGER’S BASIC SERVICES

3.2  PRE-CONSTRUCTION PHASE SERVICES

Add the words "and concurrence by the Agency" after “Owner’s approval" in subparagraph 3.2.4, subparagraph 3.2.7 and subparagraph 3.2.17.

3.3  CONSTRUCTION PHASE ADMINISTRATION of the CONSTRUCTION CONTRACT

3.3.3  Add a sentence at the end of the subparagraph reading: “Any amendment to this Agreement is not final nor effective until concurred in by the Agency.”

3.3.6  Add the words “the Agency” after the word “Architect.”  At the end of the subparagraph add the sentence:  “The Construction Manager shall schedule on-site progress meetings no less than once a month during the periods of active construction.”

Add the following clause to 3.3.6:

3.3.6.1  The Construction Manager shall conduct a Preconstruction Conference prior to the beginning of construction to familiarize all parties involved with the necessary work.  This meeting shall be held with the Construction Manager representative(s), Owner, Owner’s Independent Inspector, Agency representative(s), Multiple Prime Contractors and other interested parties as appropriate.  The Agency “Record of Preconstruction Conference” may be use to document the meeting.

In subparagraphs 3.3.8; 3.3.20.1, 3.3.21 and 3.3.28  add the words “the Agency” after the word “Architect.”

3.3.25  Delete subparagraph and substitute the following:

3.3.25  The Construction Manager shall assist the Architect in conducting an inspection prior to the issuance of the Certificate of Substantial Completion and shall review a written report of work to be completed as prepared by the Architect prior to final acceptance.  The inspection shall allow reasonable time for the Agency's representative to attend.  Such services shall be coordinated with the Agency and the Owner’s Independent Inspector.  Prior to the final Certificate for Payment being submitted, the Construction Manager shall assist the Architect: 1) conduct an inspection to determine compliance with the requirements of the Contract Documents, and 2) receive and review written warranties and related documents required by the Contract Documents and assembled by the Construction Manager.

ARTICLE 5, OWNER’S RESPONSIBILITIES

5.2  Add the following sentence at the end of the paragraph: “Changes to the budget for the Cost of Work or to the Project’s scope and quality as documented in the Drawings and Specifications concurred in by the Agency, are neither final nor effective until concurred in by the Agency.”

Add the following paragraph to Article 5:

5.16  Owner shall provide Agency design and construction document regulations and guides to the Construction Manager upon request.  The Owner shall provide information on requirement and procedures of the Agency.

ARTICLE 6, COST OF WORK

6.1  Add the following sentence to paragraph 6.1: “If any portion of the Construction Manager’s compensation is based upon a percentage of Cost of the Work, then Cost of the Work, for the purpose of determining such portion, shall not include the compensation of the Construction Manager or Construction Manager’s consultants.”

Add the following two paragraphs to Article 6:

6.6  The Construction Manager shall consult with the Agency Architect or Engineer about the Agency’s requirements and procedures.

6.7  Changes to the budget for the Cost of Work or to the Project’s scope and quality as documented in the Drawings and/or Specifications concurred in by the Agency, are neither final nor effective until concurred in by the Agency.”

ARTICLE 9,   TERMINATION OR SUSPENSION

9.2  Delete the second sentence in subparagraph 9.2 and substitute the following:

When the Project is resumed, the Construction Manager's compensation may be equitably adjusted, as mutually agreed, to provide for expenses incurred in the interruption and resumption of the Construction Manager's services.

9.7  Insert the words "as mutually agreed" after "Termination Expenses" in subparagraph 9.7.

ARTICLE 10, MISCELLANEOUS PROVISIONS

Add the following subparagraphs:

10.9  This Agreement and any amendments to this Agreement shall not be in full force and effect until concurred with in writing by the Agency State Director or the State Director's delegate.  Such concurrence shall be evidenced by the signature of such a representative of the Agency in the space provided at the end of this Agreement.

10.10  If applicable, the Construction Manager shall comply with section 319 of Public Law 101-121, as supplemented by the Department of Agriculture regulations (7 CFR part 3018).  This statute pertains to restrictions on lobbying and applies to the recipients of contracts and subcontracts that exceed $100,000 at any tier under a Federal loan that exceeds $150,000 or a Federal grant that exceeds $100,000.  If applicable, the Construction Manager must complete a certification form on lobbying activities related to a specific Federal loan or grant that is a funding source for this Contract.  The certification and disclosure forms shall be provided by the Owner.

10.11:  The Construction Manager agrees to abide by the requirements under Executive Order 12549, which pertains to the debarment or suspension of a person from participating in a Federal program or activity.  If the total compensation described in Article 1.5 exceeds $25,000, the Construction Manager shall complete the relevant certification form provided by the Owner.

ARTICLE 11,	COMPENSATION

Add the words "or representatives of the United States of America" after the words "Owner" in subparagraph 11.7.4.

Add the following subparagraph to paragraph 11.7:

11.7.5  The Construction Manager shall provide a detailed cost estimate for Reimbursable Expenses as defined in subparagraph 11.6., which shall be attached and made a part of this Agreement.  The cost estimate must be approved in writing by the Owner and shall be concurred with in writing by the Agency before the services are rendered.  The billings for reimbursable services shall not exceed the budgeted amount without prior approval of the Owner with the concurrence of the Agency.  The Agency may not concur in requests for payments which exceed the budgeted amount unless it is established that funds are available for such expenditures.

ARTICLE 12, SPECIAL TERMS AND CONDITIONS

If the terms of this Guide are not incorporated into the Agreement, add the following subparagraph 12.1:

12.1  This Agreement is modified and supplemented by RD-IA Attachment for AIA C132-2009 (select one: incorporated / attached).

ARTICLE 13, SCOPE OF THE AGREEMENT

Delete the word "both" from the end of the second sentence in subparagraph 13.1 and conclude the sentence with "Owner, Construction Manager and Agency".

SIGNATURE BLOCK:

Delete the signature block on page 18 of this Agreement and substitute the following:

IN WITNESS WHEREOF, the parties hereto have executed, or caused to be executed by their duly authorized officials, this Agreement in duplicate on the respective dates indicated below.

OWNER:	ATTEST By:

Print Name 		Print Name

Title			Title

Date 			Date

Construction Manager:	ATTEST By:

Print Name 		Print Name

Title			Title

Date			Date

The United States of America, as potential lender or insurer of funds to defray the costs of this agreement and without liability for any payments thereunder, hereby concurs in the form, content and the execution of this agreement.

U.S. Department of Agriculture

Rural Development

Rural Housing Service

AGENCY CONCURRENCE By:

Print Name

Title

Date

o0o

Appendix C

RD Attachment to AIA Document A232-2009, General Conditions of the Contract for Construction, Construction Manager as Advisor Edition.

9/4/15

ATTACHMENT TO AIA DOCUMENT A232-2009, General Conditions of the Contract for Construction, Construction Manager as Advisor Edition

The provisions of this attachment shall delete, modify and supplement the provisions contained in the "General Conditions of the Contract for Construction, Construction Manager as Advisor Edition,” AIA Document A232-2009 Edition.  The provisions contained in this attachment will supersede any conflicting provisions of the AIA Document.  The term "Agency,” as used in this Attachment, shall mean the United States of America, acting through the United States Department of Agriculture.

ARTICLE 1,  GENERAL PROVISIONS

### Add the following subparagraphs and clauses to paragraph 1.1:

#### 1.1.9 Agency

#### The term “Agency”, as used in this Attachment, shall mean the United States of America, acting through United States Department of Agriculture.

#### 1.1.10 Independent Inspector

#### The term “Independent Inspector,” as used in this Attachment, shall mean the Inspector hired independent from the Construction Manager by the Owner to represent the Owner’s interests.  The Agency requires a construction inspector independent of the Construction Manager.

1.1.10.1  The Independent Inspector shall be a representative of and shall advise and consult with the Owner during construction until final payment is due to the Construction Manager, and at the Owner's direction during the period of correction of the Work described in the design/build documents. The Independent Inspector shall furnish consultations necessary to identify construction defects, and correct unforeseen conditions normally encountered during this period.  The Independent Inspector shall assist the Owner in performing a review of the Project during the 11th month after the date of Substantial Completion.

1.1.10.2  The Independent Inspector shall conduct an inspection prior to the issuance of the Acknowledgement of Substantial Completion and shall submit a written report to the Owner, Agency and the Construction Manager about Work to be completed prior to final acceptance.  Such services shall be coordinated with the Agency.  Prior to submitting the final Application for Payment, the Independent Inspector shall conduct an inspection, submit a Statement of Completion, receive and forward to the Owner, for the Owner's review and records, written warranties and related documents required by the Contract Documents and assembled by the Construction Manager.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 2

1.1.10.3  Visits to the site shall be documented in writing on standard inspection report forms with copies furnished to the Owner, Construction Manager and Agency.  Visits to the site shall be in accordance with Agency requirements and procedures.

Add the following subparagraph:

1.2.4  Concurrence of the Contract by the Agency is required before it is effective.

ARTICLE 2,  OWNER

Delete subparagraph 2.2.5 and substitute the following:

2.2.5  The Contractor will be furnished, free of charge, ________ copies of the Drawings and Projects Manuals necessary for execution of the Work.  Additional copies will be available from the Architect at the cost of reproduction and handling.

ARTICLE 4, ARCHITECT

Add the following to subparagraph 4.1.1:

The term "Architect" means the Architect, or the Engineer when the nature of the work is within the authority granted engineers by the State licensure law, or an authorized representative of the Architect or Engineer.

ARTICLE 5, SUBCONTRACTORS

Add the following to subparagraph 5.2.2:

The Contractor shall not contract with any party who is suspended or debarred by any Federal government agency from participating in Federally assisted construction projects or to whom the Owner or the Architect has made reasonable and timely objection.

ARTICLE 7, CHANGES IN THE WORK

7.1.1  Delete the words ", Construction Change Directive" from subparagraph 7.1.1.

7.1.2  Insert the words ", Agency " after the word "Owner,” and delete the words "; a Construction Change Directive requires agreement by the Owner, Construction Manager and Architect and may or may not be agreed to by the Contractor" in subparagraph 7.1.2.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 3

7.1.3  Delete the words "Construction Change Directive" from subparagraph 7.1.3.

7.2  Delete subparagraphs 7.2, 7.2.1, 7.2.2 and 7.2.3 and substitute the following:

7.2  A Change Order is a written order to the Contractor utilizing Form RD 1924-7, "Contract Change Order," or AIA G-701 signed by the Owner, Architect, Contractor, and the Agency representative.  It is issued after the execution of the Contract, authorizing a change in the Work or an adjustment in the Contract Sum or the Contract Time.  The Contract Sum and the Contract Time may be changed only by Change Order.  The Contractor's signing of a Change Order indicates complete agreement therein.

7.2.1  Add subparagraph 7.2.1:

7.2.1  Methods used in determining adjustments to the Contract Sum may include any of the following:

.1  Mutual acceptance of a lump sum properly itemized and supported by sufficient substantiating data to permit evaluating.

.2  Unit prices stated in the Contract Documents or subsequently agreed upon.

7.3.2  Add the following sentence to paragraph 7.3.2:  “A Construction Change Directive may be used only for a change in response to an emergency as described in paragraph 10.4.

ARTICLE 8, TIME

Add the following subparagraphs:

8.2.4  The Notice to Proceed shall be issued within twenty (20) calendar days of the execution of the Agreement by the Owner.  Should there be reasons why the Notice to Proceed cannot be issued within such period, the time may be extended by mutual agreement of the Owner and Contractor, with the concurrence of the Agency.  If the Notice to Proceed has not been issued within the twenty (20) calendar day period or within the period mutually agreed, the Contractor may terminate the Agreement without further liability on the part of either party.

8.3.4  As outlined in Article 3 of the Agreement, the Contractor agrees to pay liquidated damages to the Owner for each calendar day the Contractor shall be in default.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 4

ARTICLE 9, PAYMENTS AND COMPLETION

Delete clause 9.3.1.1 and substitute the following:

9.3.1.1  Work performed and materials supplied under a Change Order may be included for payment only after the Change Order has been approved by all appropriate parties, including the Agency.

9.4.1  Add the words ", using AIA Document 702, 'Application and Certificate for Payment' with signature block for Agency concurrence added or Form RD 1924-18, 'Partial Payment Estimate'," after "Certificate for Payment" in subparagraph 9.4.1.

9.6.8  Add the following subparagraph:

9.6.8  No progress payments will be made that deplete the retainage, nor place in escrow any funds that are required for retainage, nor invest the retainage for the benefit of the Contractor.  Retainage will not be adjusted until after construction is substantially complete.

9.7  Replace the word "seven" with the words "fifteen (15)" in the first sentence , third line of subparagraph 9.7.

9.8.5  Delete subparagraph 9.8.5, after the first sentence, and substitute the following:

9.8.5  When the Work has been substantially completed, except for Work which cannot be completed because of weather conditions, lack of materials or other reasons, which, in the judgment of the Owner, are valid reasons for non-completion, the Owner may make additional payments, retaining at all times an amount sufficient to cover the estimated cost of the Work still to be completed. Provide a copy of the Certificate to the Agency.

Delete subparagraph 9.9.1 and substitute the following:

9.9.1  The Contractor agrees to the use and occupancy of a portion or unit of the Project before formal acceptance by the Owner under the following conditions:

.1  A “Certificate of Substantial Completion” shall be prepared and executed as provided in subparagraph 9.8.4, except that when, in the opinion of the Architect, the Contractor is chargeable with unwarranted delay in completing the Work or other Contract requirements, the signature of the Contractor will not be required.  The Certificate of Substantial Completion shall be accompanied by a written endorsement of the Contractor's insurance carrier and surety permitting occupancy by the Owner during the remaining period of the Project Work.  Occupancy and use by the Owner shall not commence until authorized by public authorities having jurisdiction over the Work.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 5

.2  Occupancy by the Owner shall not be construed by the Contractor as being an acceptance of that part of the Project to be occupied.

.3  The Contractor shall not be held responsible for any damage to the occupied part of the Project resulting from the Owner's occupancy.

.4  Occupancy by the Owner shall not be deemed to constitute a waiver of existing claims in behalf of the Owner or Contractor against each other.

.5  If the Project consists of more than one building, and one of the buildings is to be occupied, the Owner, prior to occupancy of that building, shall secure permanent property insurance on the building to be occupied and necessary permits which may be required for use and occupancy.

Delete subparagraph 9.9.2 and substitute the following:

9.9.2 With the exception of clause 9.9.1.5, use and occupancy by the Owner prior to Project acceptance does not relieve the Contractor of responsibility to maintain all insurance and bonds required of the Contractor under the Contract Documents until the Project is completed and accepted by the Owner.

Delete subparagraph 9.9.3.

9.10.2  Delete the second and third sentences of subparagraph 9.10.2.

ARTICLE 11, INSURANCE AND BONDS

11.1.2  Replace the words "the Contract Documents" with the words "subparagraph 11.1.5" in the first sentence of subparagraph 11.1.2.

Add the following subparagraph:

11.1.5.  Insurance shall be:

.1 Contractor’s general public liability and property damage insurance including vehicle coverage issued to the Contractor and protecting the Contractor from all claims for personal injury, including death, and all claims for destruction of or damage to property, arising out of or in connection with any operations under the contract documents, whether such operations be by the Contractor or by any Subcontractor employed by the Contractor or anyone directly or indirectly employed by the Contractor or by a subcontractor employed by the Contractor and also to include coverage for products and/or completed operations.  Insurance shall be written with a combined single limit for injury and/or property damage liability or not less than  $______________per occurrence and with an aggregate of not less than  $______________.

11.3.1  Modify the first sentence of subparagraph as follows:

11.3.1  Delete “Unless otherwise provided, the Owner” and substitute “The Contractor”.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 6

11.3.1  Add the following sentences to the end of subparagraph:

The policy shall name as the insured the Contractor and the Owner.  If the Owner is damaged by the failure of the Contractor to purchase and maintain such insurance without so notifying the Owner in writing, then the Contractor shall bear all reasonable costs attributable thereto.

11.3.1.2  Insert the word "Owner" after the words "protect the interests of the" in the second sentence of subparagraph 11.3.1.2.

11.3.6  Add the following sentence to the end of subparagraph:

The provisions of this subparagraph shall apply to the Contractor if the Contractor purchases and maintains said insurance coverage.

Delete subparagraph 11.3.7 in its entirety.

Delete subparagraph 11.4.1 and substitute the following:

11.4.1  The Contractor shall furnish the Owner bonds covering faithful performance of the Contract and payment of obligations arising thereunder within ten (10) calendar days after receipt of the Notice of Award.  The surety company executing the bonds must hold a certificate of authority as an acceptable surety on Federal bonds as listed in Treasury Circular 570, and be authorized to transact business in the State where the Project is located.  The bonds (using the forms included in the Bidding Documents) shall each be equal to the amount of the Contract Sum.  The cost of these bonds shall be included in the Contract Sum

Add the following subparagraphs:

11.4.1.1  The Contractor shall require the attorney-in-fact who executes the required bonds on behalf of the surety to affix thereto a certified and current power of attorney.

11.4.1.2  If at any time a surety on any such bond is declared bankrupt or loses its right to do business in the State in which the work is to be performed or is removed from the list of surety companies accepted on Federal Bonds, the Contractor shall within ten (10) calendar days after notice from the Owner to do so, substitute an acceptable bond in such form and sum and signed by such other surety or sureties as may be satisfactory to the Owner.  The premiums of such bond shall be paid by any Contractor.  No further payment shall be deemed due nor shall be made until the new surety or sureties shall have furnished an acceptable bond to the Owner.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 7

ARTICLE 13, MISCELLANEOUS PROVISIONS

Add the following paragraphs:

13.8  LANDS AND RIGHTS-OF WAY

13.8.1  Prior to the start of construction, the Owner shall obtain all lands and rights-of-way necessary for the execution and completion of work to be performed under this contract.

13.9  EQUAL OPPORTUNITY REQUIREMENTS

Non-discrimination in Employment by Federally Assisted Construction Contractors, by Executive Order 11246.

13.9.1  This section summarizes Executive Order 11246, which prohibits employment discrimination and requires employers holding non-exempt Federal contracts and subcontracts and federally-assisted construction contracts and subcontracts in excess of $10,000 to take affirmative action to ensure equal employment opportunity without regard to race, color, religion, sex, or national origin.  The Executive Order requires, as a condition for the approval of any federally assisted construction contract, that the applicant incorporate nondiscrimination and affirmative action clauses into its non-exempt federally assisted construction contracts.

13.9.2  Executive Order 11246, is administered and enforced by the Office of Federal Contract Compliance Programs (OFCCP), an agency in the U.S. Department of Labor's Employment Standards Administration.  OFCCP has issued regulations at 41 CFR chapter 60 implementing the Executive Order.  The regulations at 41 CFR part 60-4 establish the procedures which the Agency, as an administering agency, must follow when making grants, contracts, loans, insurance or guarantees involving federally assisted construction which is not exempt from the requirements of Executive Order 11246.  The regulations which apply to Federal or federally assisted construction contractors also are published at 41 CFR part 60-4.

13.9.3  OFCCP has established numerical goals for minority and female utilization in construction work.  The goals are expressed in percentage terms for the contractor's aggregate workforce in each trade.  OFCCP has set goals for minority utilization based on the percentage of minorities in the civilian labor force in the relevant area.  There is a single nationwide goal of 6.9 percent for utilization of women.  The goals apply to all construction work in the covered geographic area, whether or not it is federal, federally assisted or non-federal.  A notice advises bidders of the applicable goals for the area where the project is to be located.

13.9.4  Application.  This section applies to all of a construction contractor's or subcontractor's employees who are engaged in on-site construction including those construction employees who work on a non-Federal or non-Federally assisted construction site.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 8

13.9.4.1  Agency officials will notify the appropriate Regional Director of OFCCP that an Agency financed construction contract has been awarded, and that the equal opportunity clauses are included in the contract documents.

13.9.4.2  The Regional Director, OFCCP-DOL, will enforce the non-discrimination requirements of Executive Order 11246.

13.9.5  The prospective contractor or subcontractor must comply with the Immigration Reform and Control Act of 1986, by completing and retaining Form I-9, "Employment Eligibility Verification," for employees hired.  This form is available from the Immigration and Naturalization Service, and Department of Justice.

13.9.6  The prospective contractor or subcontractor must submit Form RD 400-6, "Compliance Statement," to the applicant and an Agency official as part of the bid package, prior to any contract bid negotiations and comply with the Executive Order 11246 as stated in the contract documents.

13.10  STATUTES

13.10.1  The Contractor and each Subcontractor shall comply with the following statutes (and with regulations issued pursuant thereto, which are incorporated herein by reference):

13.10.1.1  Copeland Anti-Kickback Act (18 U.S.C. 874) as supplemented in Department of Labor regulations (29 CFR part 3).  This Act provides that each Contractor shall be prohibited from inducing, by any means, any person in connection with construction to give up any part of the compensation to which the person is otherwise entitled.

13.10.1.2  Clean Air Act (42 U.S.C. 7414), section 114, and Water Pollution Control Act (33 U.S.C. 1813), section 308.  Under Executive Order 11738 and Environmental Protection Agency (EPA) regulations 40 C.F.R. part 15, all Contracts in excess of $100,000 are required to comply with these Acts.  The Acts require the Contractor to:

.1  Notify the Owner of the receipt of any communication from EPA indicating that a facility to be utilized in the performance of the Contract is under consideration to be listed on the EPA list of Violating Facilities.

.2  Certify that any facility to be utilized in the performance of any nonexempt Contractor or Subcontractor is not listed on the EPA list of Violating Facilities as of the date of the Contract Award.

.3  Include or cause to be included the above criteria and requirements of paragraphs .1 and .2 in every nonexempt subcontract, and that the Contractor will take such action as the Government may direct as a means of enforcing such provisions.

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 9

13.10.1.3  Restrictions on Lobbying (Public Law 101-121, section 319) as supplemented in Department of Agriculture regulations (7 CFR part 3018).  This statute applies to the recipients of contracts or subcontracts that exceed $100,000 at any tier under a Federal loan that exceeds $150,000 or a Federal grant that exceeds $100,000.  If applicable, the Contractor must complete a certification form on lobbying activities related to the specific Federal loan or grant that is a funding source for this contract.  The certification and disclosure forms shall be provided by the Owner.

13.11  RECORDS

13.11.1  If the Contract is based on a negotiated Bid, the Owner, the Agency, the Comptroller General of the United States, or any of their duly authorized representatives, shall have access to any books, documents, papers, and records of the Contractor which are  pertinent to a specific Federal loan program for the purpose of making audit, examination, excerpts, and transcriptions.  The Contractor shall maintain records for at least three years after the Owner makes final payment and all other pending matters are closed.

13.12  ENVIRONMENTAL REQUIREMENTS

13.12.1  Mitigation Measures – The contractor shall comply with applicable mitigation measures established in the environmental assessment for the project. These may be obtained from the Agency representative.

13.12.2  The Contractor, when constructing a Project involving trenching, excavating, or other earth moving activity, shall comply with the following environmental constraints:

13.12.2.1  Endangered Species, Historic Preservation, Human Remains and Cultural Items, Hazardous Materials, and Paleontology – Any excavation or other earth moving activity by the Contractor that provides evidence of the presence of endangered or threatened species or their critical habitat, uncovers a historical or archaeological artifact, human remains or cultural items, hazardous materials, a fossil or other paleontological materials will require the Contractor to:

.1  Temporarily stop work;

.2  Provide immediate notice to the Architect and the Agency, and in the case of potentially hazardous materials, provide immediate notice to local first responders and take such measures as necessary to protect the public and workers;

RD Instruction 1942-A

RD-IA Attachment for AIA A232-2009

9/4/15

Page 10

.3  Take reasonable measures as necessary to protect the discovered materials or protected resource;

.4  Abide by such direction as provided by the Agency, or Agencies responsible for resource protection or hazardous materials management; and

.5  Resume work only upon notice from the Architect and the Agency.

13.12.3  Lead-Based Paint - The Contractor and Owner shall comply with applicable Agency requirements of the Lead-Based Paint Poisoning Prevention Act, as amended (42 U.S.C. 4821), and the Residential Lead-Based Paint Hazard Reduction Act of 1992 (42 U.S.C. 4851) for rehabilitation work on residential property built prior to 1978.

13.13  DEBARMENT AND SUSPENSION

13.13.1  The Contractor shall comply with the requirements of 7 CFR part 3017, which pertains to the debarment or suspension of a person from participating in a Federal program or activity.

ARTICLE 15 CLAIMS AND DISPUTES

Add the words "may be" after "on the parties but" in the last sentence of subparagraph 15.2.5.

Replace the word "shall" with the word "may" in the first sentence, first occurrence of subparagraph 15.3.2

15.4.1.2  The arbitrators will select a hearing location as close to the Owner's locale as possible.

Appendix D

RD Attachment to AIA Document A132-2009, Standard Form of Agreement Between Owner and Contractor, Construction Manager as Advisor Edition.

9/4/15

ATTACHMENT TO AIA DOCUMENT A132-2009, Standard Form of Agreement Between Owner and Contractor, Construction Manager as Advisor Edition.

The provisions of this Attachment shall delete, modify and supplement the provisions contained in the “Standard Form of Agreement Between Owner and Contractor, Construction Manager as Advisor Edition” AIA Document A132-2009 Edition.  The provisions contained in this attachment shall supersede any conflicting provisions of the AIA Document.

ARTICLE 3, DATE OF COMMENCEMENT AND SUBSTANTIAL COMPLETION

3.1  Delete paragraph 3.1 and substitute the following:

3.1  The date of commencement shall be contained in the Notice to Proceed.

3.3  Add the following to paragraph 3.3:

If the work is not substantially complete on or before this date, or within this period of time, or extension thereof granted by the Owner, damage will be sustained by the Owner and that it is and will be impracticable and extremely difficult to fix the actual damage which the Owner will sustain in the event of and by reason of such delays.  The Contractor shall pay to the Owner liquidated damages in the sum of $ _____________ for each calendar day of delay.  Any sums that may be due the Owner as liquidated damages may be deducted from any monies due or to become due the Contractor under the Contract or may be collected from the Contractor's surety.

ARTICLE 4, CONTRACT SUM

4.1  Delete the choice “Cost of  the Work plus the Contractor’s Fee without a Guaranteed Maximum Price in accordance with Section 4.3 below.”

4.3  Delete clause 4.3 in its entirety.

ARTICLE 5, PAYMENTS

5.1.1  Add the following sentence to the end of paragraph 5.1.1: “Agency concurrence is required on all Certificates of Payment before payment is made.”

Insert “five” and “5” in the appropriate spaces in subparagraphs 5.1.4.3.1 and 5.1.4.3.2 .

Delete the last sentence of clause 5.1.4.3.1.

Delete the following from clause 5.1.4.3.2:

RD Instruction 1942-A

RD-IA Attachment for AIA A132-2009

9/4/15

Page 2

(or, if approved in advance by the Owner, suitably stored off the site at a location agreed upon in writing)

5.1.4.4.1  Insert “five” and “5” in the appropriate spaces in clause 5.1.4.4.1.

5.1.5  Delete clause 5.1.5 in its entirety.

5.1.6.4  Insert  “five” and “5” in the appropriate spaces in subparagraphs 5.1.6.4.3 and 5.1.6.4.4

ARTICLE 8, MISCELLANEOUS PROVISIONS

Add the following subparagraph to paragraph 8.6:

8.6.1  This Agreement shall not become effective until concurred in writing by the Agency.  Such concurrence shall be evidenced by the signature of a duly authorized representative of the Agency in the space provided at the end of this Attachment to the Agreement.  The concurrence so evidenced by the Agency shall in no way commit the Agency to render financial assistance to the Owner and is without liability to the Agency for any payment thereunder, but in the event such assistance is provided, the concurrence shall signify the provisions of this Agreement are consistent with Agency requirements.

ARTICLE 9, ENUMERATION OF CONTRACT DOCUMENTS

The following Documents should be referenced, if applicable:

Subparagraph 9.1.3:

RD- IA Attachment for AIA A132-2009 to the Standard Form of Agreement Between Owner and Contractor, Construction Manager as Advisor Edition (this attachment)

General Conditions of the Contract for Construction, Construction Manager as Advisor Edition AIA A232-2009

RD- IA Attachment for AIA A232-2009 to the General Conditions of the Contract for Construction, Construction Manager as Advisor Edition

Subparagraph 9.1.7:

Invitation for Bids (Form RD 1924-5)

Instructions to Bidders, AIA A701-1997

Attachment to the Instructions to Bidders (RD Instruction 1924-A, Guide 27, Attachment 2)

RD Instruction 1942-A

RD-IA Attachment for AIA A132-2009

9/4/15

Page 3

Bid Form

Bid Bond

Compliance Statement (Form RD 400-6)

Payment Bond

Performance Bond

Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion - Lower Tier Covered Transactions (Form AD 1048)

Disclosure of Lobbying Activities (SF-LLL)

Certification for Contracts, Grants and Loans (RD Instruction 1940-Q, Exhibit A-1)

Delete the signature block on page 7 of this Agreement, and substitute the block on the following page:

IN WITNESS WHEREOF, the parties hereto have executed, or caused to be executed by their duly authorized officials, this Agreement in duplicate on the respective dates indicated below.

OWNER:	ATTEST By:

Print Name 		Print Name

Title		Title

Date 		Date

CONTRACTOR:	ATTEST By:

Print Name 		Print Name

Title		Title

Date		Date

The United States of America, as potential lender or insurer of funds to defray the costs of this agreement and without liability for any payments thereunder, hereby concurs in the form, content and the execution of this agreement.

U.S. Department of Agriculture

Rural Development

Rural Housing Service

AGENCY CONCURRENCE By:

Print Name

Title

Date

Appendix E

RD Instruction 194O-Q

Exhibit A-I

CERTIFICATION FOR CONTRACTS, GRANTS AND LOANS

The undersigned certifies, to the best of his or her knowledge and belief, that:

1.  No Federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with the awarding of any Federal contract, the making of any Federal grant or Federal loan, and the extension, continuation, renewal, amendment, or modification of any Federal contract, grant or loan.

2.  If any funds other than Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with this Federal contract, grant or loan, the undersigned shall complete and submit Standard Form - LLL, "Disclosure of Lobbying Activities," in accordance with its instructions.

3.  The undersigned shall require that the language of this certification be included in the award documents for all subawards at all tiers (including contracts, subcontracts, and subgrants under grants and loans) and that all subrecipients shall certify and disclose accordingly.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into. Submission of this certification is a prerequisite for making or entering into this transaction imposed by section 1352, title 31, U.S. Code.  Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

__________________________________		__________________________________

(name)                                                                           (date)

__________________________________

(title)

oOo

(08-21-91)  PN 171      (4-7-97)  SPN 508

Rural Development  Instruction 1940-Q

Exhibit A, page 16

6744                                                     Federal Register/Vol. 55. No. 38/Monday, February 26, 1990/Rules and Regulations

INSTRUCTIONS FOR COMPLETION OF SF-LLL, DISCLOSURE OF LOBBYING ACTIVITIES

This disclosure form shall be completed by the reporting entity, whether subawardee or prime Federal recipient, at the initiation or receipt of a covered Federal action, or a material change to a previous filing, pursuant to title 31 U.S.C. section 1352.  The filing of a form is required for each payment or agreement to make payment to any lobbying entity for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with a covered Federal action.  Use the SF-LLL-A Continuation Sheet for additional information if the space on the form is inadequate.  Complete all items that apply for both the initial filing and material change report.  Refer to the implementing guidance published by the Office of Management and Budget for additional information.

1.	Identify the type of covered Federal action for which lobbying activity is and/or has been secured to influence the outcome of a covered Federal action.

2.	Identify the status of the covered Federal action.

3.	Identify the appropriate classification of this report.  If this a follow-up report caused by a material change to the information previously reported, enter the year and quarter in which the change occurred.  Enter the date of the last previously submitted report by this reporting entity for this covered Federal action.

4.	Enter the full name, address, city, state and zip code of the reporting entity.  Include Congressional District, if known.  Check the appropriate classification of the reporting entity that designates if it is, or expects to be, a prime or subaward recipient.  Identify the tier of the subawardee e.g., the first subawardee of the prime is the 1st tier.  Subawards include but are not limited to subcontracts, subgrants and contract awards under grants.

5.	If the organizations filing the report in item 4 checks "Subawardee", then enter the full name, address, city, state and zip code of the prime Federal recipient.  Include Congressional District, if known.

6.	Enter the name of the Federal agency making the award or loan commitment.  Include at least one organizational level below the agency name, if known.  For example, Department of Transportation, United States Coast Guard.

7.	Enter the Federal program name or description for the covered Federal action (item 1).  If known, enter the full Catalog of Federal Domestic Assistance (CFDA) number for grants, cooperative agreements, loans, and loan commitments.

8.	Enter the most appropriate Federal identifying number available for the Federal action identified in item 1 (e.g. Request for Proposal (PFP) number, Invitation for Bid (IFB) number, grant announcement number, the contract, grant, or loan award number, the application/proposal control number assigned by the Federal agency).  Include prefixes, e.g., "RFP-DE-90-001."

9.	For a covered Federal action where there has been an award or loan commitment by the Federal agency, enter the Federal amount of the award/loan commitment for the prime entity identified in item 4 or 5.

10.  (a)	Enter the full name, address, city, state and zip code of the lobbying entity engaged by the reporting entity in item 4 to

influence the covered Federal action.

(b)	Enter the full names of the individual(s) performing services, and include full address if different from 10 (a).  Enter Last Name, First Name, and Middle Initial (MI).

11.	Enter the amount of compensation paid or reasonably expected to be paid by the reporting entity (item 4) to the lobbying entity (item 10).  Indicate whether the payment has been made (actual) or will be made (planned).  Check all boxes that apply.  If this is a material change report, enter the cumulative amount of payment made or planned to be made.

12.	Check the appropriate box(es).  Check all boxes that apply.  If payment is made through an in-kind contribution, specify the nature and value of the in-kind payment.

13.	Check the appropriate box(es).  Check all boxes that apply.  If other, specify nature.

14.	Provide a specific and detailed description of the services that the lobbyist has performed, or will be expected to perform, and the date(s) of any services rendered.  Include all preparatory and related activity, not just time spent in actual contact with Federal officials.  Identify the Federal official(s) or employee(s) contacted or the officer(s), employee(s), or Member(s) of Congress that were contacted.

15.	Check whether or not a SF-LLL-A Continuation Sheet(s) is attached.

16.	The certifying official shall sign and date the form, print his/her name, title, and telephone number.

Public reporting burden for this collection of information is estimated to average 30 minutes per response, including time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information.  Send comments regarding the burden estimate or any other aspect of this collection of information, including suggestions for reducing this burden, to the Office of Management and Budget, Paperwork Reduction Project (0348-0046), Washington, D.C. 20503.

Appendix F

U. S. DEPARTMENT OF AGRICULTURE

_____________________________________________________________________

Certification Regarding Debarment, Suspension, Ineligibility

and Voluntary Exclusion - Lower Tier Covered Transactions

_____________________________________________________________________

This certification is required by the regulations implementing Executive Order 12549, Debarment  and  Suspension,  7  CFR  Part  3017,  Section  3017.510,  Participants' responsibilities. The regulations were published as Part IV of the January 30, 1989, Federal Register (pages 4722-4733).  Copies of the regulations may be obtained by contacting the Department of Agriculture agency with which this transaction originated.

(BEFORE COMPLETING CERTIFICATION, READ INSTRUCTIONS)

(1)	The prospective lower tier participant certifies, by submission of this proposal, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any Federal department or agency.

(2)	Where the prospective lower tier participant is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

_____________________________________________________________________

Organization Name                                              PR/Award  Number or Project Name

_____________________________________________________________________

Name and Title of Authorized Representative(s)

_____________________________________________________________________

Signature(s)	Date

FORM  AD-1048  ( 1/92 )

U.S. GPO:1996-757-778/20107

INSTRUCTIONS FOR CERTIFICATION

1.	By signing and submitting this form, the prospective lower tier participant is providing the certification set out on the reverse side in accordance with these instructions.

2.	The certification in this clause is a material representation of fact upon which reliance was placed when this transaction was entered into.  If it is later determined that the prospective lower tier participant knowingly rendered an erroneous certification, in addition to other remedies available to the Federal Government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

3.	The prospective lower tier participant shall provide immediate written notice to the person to which this proposal is submitted if at any time the prospective lower tier participant learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

4.	The terms "covered transaction,"  "debarred,"  "suspended,"  "ineligible,"  "lower tier covered transaction, "  "participant,"  "person, "  " primary covered transaction,"  "principal,"  "proposal,"  and  "voluntarily exclude," as used in this clause, have the meanings set out in the Definitions and Coverage sections of rules implementing Executive Order 12549. You may contact the person to which this proposal is submitted for assistance in obtaining a copy of those regulations.

5.	The prospective lower tier participant agrees by submitting this form that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transaction with a person who is debarred, suspended, declared ineligible, or voluntarily excluded from participation in this covered transaction, unless authorized by the department or agency with which this transaction originated.

6.	The prospective lower tier participant further agrees by submitting this form that it will include this clause titled  "Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion - Lower Tier Covered Transactions,"  without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

7.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not debarred, suspended, ineligible, or voluntarily excluded from the covered transaction, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  Each participant may, but is not required to, check the Nonprocurement List.

8.	Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render in good faith the certification required by this clause. The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

9.     Except for transactions authorized under paragraph 5 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is suspended, debarred,  ineligible, or voluntarily excluded from  participation in this transaction, in addition to other remedies available to the  Federal Government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

Form AD-1048 (1/92)

Appendix G

CMa Index for Construction Contracts

| Notice and Instructions | DOCUMENT |
| --- | --- |
| Notice of Public Hearing (Public Bodies) | Provided by Legal Counsel |
| Advertisement for Bids (Public Bodies) | Provided by Legal Counsel |
| Instructions to Bidders | AIA Document A701-1997 |
| Supplemental Instructions to Bidders | RD 1942-A, Guide 27 Attachment 2 |
| Bid Documents |  |
| Bid Bond (When Required Contact Legal Counsel) | RD 1942-A, Guide 19, Attachment 4 |
| Bid | RD 1942-A, Guide 19, Attachment 3 |
| Contractor’s Qualifications (Optional) | AIA A305 |
| Award Documents |  |
| Notice of Award | RD 1942-A, Guide 19, Attachment 7 |
| Agreement | AIA Document A132-2009 |
| Supplement to Standard Form of Agreement | RD-IA Attachment to A132-2009 |
| Performance Bond | RD 1942-A, Guide 19, Attachment 5 |
| Payment Bond | RD 1942-A, Guide 19, Attachment 6 |
| Certificate of Insurance | Contractor Provides |
| Compliance Statement | RD 400-6 |
| Certification Regarding Debarment | AD-1048 |
| Certification for Contracts, Grants and Loans | RD 1940-Q, Exhibit A-1 |
| Certificate of Owners Attorney – Contract Review | Iowa Guide D-7 |
| Notice to Proceed | RD 1942-A, Guide 19, Attachment 8 |
| Construction Documents |  |
| General Conditions | AIA Document A232-2009 |
| RD Attachment to General Conditions (Appendix C) | RD-IA Attachment to A232-2009 |
| Partial Payment | RD 1924-18 |
| Contract Change Order | RD 1924-7 |
| Statement of Substantial Completion | Iowa Guide E-2 |
| Statement of Final Completion | Iowa Guide E-3 |
| Plans and Specifications |  |
| Shop Drawings |  |
| Addenda |  |
| Project Sign | Iowa Sample D-4 |

The non-AIA documents can be found on the Iowa RD web site under the “architect” button at:

https://www.rd.usda.gov/programs-services/community-facilities-direct-loan-grant-program/ia