ATTACHMENT TO AIA DOCUMENT A101-2017, Standard Form of Agreement Between Owner and Contractor

The provisions of this Attachment shall delete, modify and supplement the provisions contained in the “Standard Form of Agreement Between Owner and Contractor,” AIA Document A101-2017 Edition.  The provisions contained in this attachment shall supersede any conflicting provisions of the AIA Document.

ARTICLE 3, DATE OF COMMENCEMENT AND SUBSTANTIAL COMPLETION

Delete paragraph 3.1 and substitute the following:

3.1  The date of commencement shall be contained in the Notice to Proceed.

Replace paragraph 3.3.3 with the following:

If the work is not substantially complete on or before this date, or within this period of time, or extension thereof granted by the Owner, damage will be sustained by the Owner and that it is and will be impracticable and extremely difficult to fix the actual damage which the Owner will sustain in the event of and by reason of such delays.  The Contractor shall pay to the Owner liquidated damages in the sum of $ _____________ for each calendar day beyond substantial completion.    If contractor shall neglect, refuse, or fail to complete the remaining work after substantial completion, Contractor shall pay Owner $ _____________ for each calendar day beyond final completion.  Any sums that may be due the Owner as liquidated damages may be deducted from any monies due or to become due the Contractor under the Contract or may be collected from the Contractor's surety.

ARTICLE 5, PAYMENTS

Insert "five" and "5" in the appropriate spaces in subparagraph 5.1.3.

Delete the following from clause 5.1.6.2:

(or, if approved in advance by the Owner, suitably stored off the site at a location agreed upon in writing)

ARTICLE 8, MISCELLANEOUS PROVISIONS

Add the following subparagraph to paragraph 8.7:

8.7.1  This Agreement shall not become effective until concurred in writing by the Agency.  Such concurrence shall be evidences by the signature of a duly authorized representative of the Agency in the space provided at the end of this Attachment to the Agreement.  The concurrence so evidenced by the Agency shall in no way commit the Agency to render financial assistance to the Owner and is without liability to the Agency for any payment thereunder, but in the event such assistance is provided, the concurrence shall signify the provisions of this Agreement are consistent with Agency requirements.

ARTICLE 9, ENUMERATION OF CONTRACT DOCUMENTS

Add Subparagraph 9.1.5 incorporating the following as part of the Agreement:

- Idaho RD Attachment 8 to the AIA A101-2017 Standard Form of Agreement Between Owner and Contractor (this Attachment)

- Idaho RD Attachment 9 to the AIA A201-2017 General Conditions of the Contract for Construction

- Invitation for Bids

- Instructions to Bidders, AIA A701-1997

- RD Attachment 7 to the AIA A701-1997 Instructions to Bidders

- Bid Form (RD Attachment 7)

- AIA A310 Bid Bond

- AIA A312 Performance and Payment Bonds

Amend the signature block on page 7 of this Agreement with the following:

IN WITNESS WHEREOF, the parties hereto have executed, or caused to be executed by their duly authorized officials, this Agreement in duplicate on the respective dates indicated below:

The owner-contractor agreement may be simultaneously executed in several counterparts, each of which shall be an original and all of which shall constitute but one and the same instrument.  Exact reproductions of the executed instrument shall be considered as valid and admissible for all purposes as if the reproduction was a counterpart original.

U.S. Department of Agriculture

Rural Development

Rural Housing Service

By ________________________________

Type Name _________________________

Title _____________________________

Date ______________________________

The concurrence so evidenced by the Agency shall in no way commit the Agency to render financial assistance to the Owner and is without liability to the Agency for any payment hereunder, but in the event such assistance is provided, the concurrence shall signify the provisions of this Agreement are consistent with Agency requirements.

EXHIBIT GC-A

Certificate of Owner’s Attorney

I, the undersigned, ___________________________________, the duly authorized and acting legal representative of________________________________________, do hereby certify as follows:

I have examined the attached Contract(s) and performance and payment bond(s) and the manner of execution thereof, and I am of the opinion that each of the aforesaid agreements is adequate and has been duly executed by the proper parties thereto acting through their duly authorized representatives; that said representatives have full power and authority to execute said agreements on behalf of the respective parties named thereon; and that the foregoing agreements constitute valid and legally binding obligations upon the parties executing the same in accordance with the terms, conditions, and provisions thereof.

________________________________________________

Signature

Date: ____________________________

o0o